| Project Status Report | Overall Status: In-Progress |
| --- | --- |

Date : 11/26/2024

| Project Name : | Website for Adventure Works Cycle | Project Manager : | Nancy Davolio |
| --- | --- | --- | --- |
| Team size : | 10 | Team Name : | Adventure Works Cycle |
| Start date : | 11/20/2024 | End date : | 11/25/2024 |

| Project Vision | Launch a website on 1/15/2025 that allows customers to purchase products online and reflects Adventure Works Cycle having the highest quality and the best products in its category. |
| --- | --- |
| Milestone accomplished | Framed the basic structure of website. Applied for design review. |
| Milestones planned for next week | Prepare design files for development. Start development - Sprint 1 (Homepage & Product Detail Page). |
| Upcoming milestones | 12/11/2024 : Design Approval 12/26/2024 : Development Begins 1/10/2025 : Deployment |

| Contact Information : |  |
| --- | --- |
| Client Project Manager Mobile : (206) 555-9857-x5467 Mail id : janet@xylook.com |  |